**TravellerClicks.Com**

**📅 Phase 1: Foundation (Week 1–2)**

* ✅ Finalize project mockup ✅
* ✅ Lock brand identity: “Sinha'AI Business” ✅
* ✅ Set up GitHub/Notion/Trello boards ✅
* ✅ Secure domain & hosting for website
* ⏳ Draft investor pitch and one-pager
* 🔜 Create landing page + “Coming Soon” email collection

**💻 Phase 2: Core Website Development (Week 3–4)**

* ✅ Design responsive HTML templates:
  + Travel planners
  + Subscription pages
  + Nomad visa country guides
  + Stories page with animation
* ✅ Integrate Google Maps iframe (highlight destinations)
* ✅ Build “Hire Photographer” and “Digital Job” call-to-actions
* ✅ Create login, signup, dashboard, and booking panel

**🌍 Phase 3: Digital Nomad Engine (Week 5–6)**

* ✅ Curate and embed:
  + All digital nomad visas & requirements
  + Remote job boards APIs (e.g. WeWorkRemotely, Remote OK)
  + Tourist destination guides + travel costs
* ✅ Add day-by-day calendar planner (activities, fooding, stays)
* ✅ Package booking planner (flights, hotels, insurance)

**🧠 Phase 4: AI Features (Week 6–8)**

* ✅ Chatbot assistant for travel help
* 🔍 Smart recommender for places to stay/work
* 📊 Budget estimation engine (flights, lodging, food)
* ✈️ Personalized itinerary builder

**📣 Phase 5: Marketing & Launch Prep (Week 8–9)**

* 📰 SEO blog + launch on ProductHunt
* 📲 Instagram + Twitter + LinkedIn setup
* 🎥 Explainer video: “Live the Nomad Life with AI”
* 🧲 Collect feedback from early signups

**🌟 Phase 6: Public Launch (Week 10)**

* 🎉 Launch on web + mobile
* 📊 Monitor analytics (Hotjar, GA)
* 🛠️ Live support & ticket system
* 🌍 Start community-building (Telegram / Discord)

**🔄 Beyond Launch: Growth & Scale**

* 📱 Launch mobile app (Flutter/React Native)
* 🌐 AI trip marketplace (group travel, freelancer collabs)
* 💼 Partnerships with airlines, hostels, co-working spaces
* 🚀 Venture pitch for Series A